## Slide 1: Application of these key concept using current OneID tool project Monitoring & Reporting
The Focus of this document is to provide high level overview guidance on mandatory information to be maintained and regularly updated in Planview for all Projects.
The main purpose of these two tabs is for communicating context around delivery journey and documenting and tracking issues and dependencies. Think of these pages as the social media page for your project.
Project Log & Status Tabs
Task Page:
The main purpose of this page is to communicate in the appropriate level of details how the “what” of the project will come to live, who will be do it, and when
Task Tab
Financial Management page:
The main purpose of this tab is provide visibility on approved funding alignment to overall project delivery progress.
Financial Management
Project Summary Page:
The main purpose of this tab is provide Key information on the project some of it system generated and other inputted by the PM.
Project Detail
…Does a quick review of the above communicate objective and timeline?
Key Component:
Description/Objective of the project
Key Stakeholders
Approved Funding details
Baseline Execution Timelines
…Do you really know what is spent and what’s left?
Key Component:
Capex forecast based on delivery plan
Supported by key delivery milestones
Capex Actual aligned to approved invoices/payment milestones
Supported by approved deliverables & completed milestones
…Failing to plan is planning to fail and waste funding!
…Think of these spaces as social media for your project
Key Component:
Complete breakdown of all required task to meet the what
Defined milestones and key deliverable
Plan for adoption and use of the “what
Align timeline to achievement and spend
Key Component:
Identify whom you are relying on to help deliver
Document Risks and Issues
Document decisions and progress along the way